NEO Culture Tech

Weekly Project Report

Project Name: Neo HandNav

Project Leader: Nha Truc

Week: Week 4 (24 Aug - 30 Aug)

| Project Name | Neo HandNav |
| --- | --- |
| What did your team accomplish this week? | Task 1 - Added Z to hand landmarks ([id, x, y, z]) for depth-aware 3D gesture recognition. - Built classifier logic for fist, open palm, point, pinch, two-finger, swipe, scroll, and zoom. - Connected gestures to actions; added cooldown/stability logic and regression tests. |
| What are your top 1–3 goals for next week? | - Tune thresholds with varied camera samples to reduce fist, pinch, point, and open-palm confusion. - Stabilize two-finger swipe/scroll and pinch zoom across different angles and lighting. - Finish end-to-end testing and prepare the branch for team review and integration. |
| Any blockers or issues? | - MediaPipe's Z value is noisy when fingers overlap or point directly toward the camera. - Gesture transitions can still trigger incorrect actions. |
| Link to demo / GitHub / design / docs (optional) | https://github.com/rmit-nct/NeoHandNav |

Team Member Contributions

| Name | Task(s) Complete | Status | Notes |
| --- | --- | --- | --- |
| Nha Truc | Real-camera gesture testing | In Progress | Logged false detections |
| Minh Truong | 3D gesture classifier and action mapping | In Progress | Tests pass; tuning continues |
| Dinh Thinh | Added Z coordinate to landmarks | Completed | Integrated with the classifier |