NEO HandNav

# 1. What are we building?

NEO HandNav is a Python desktop program. A webcam supplies video, MediaPipe finds hand landmarks, the program recognizes a gesture, and PyAutoGUI later sends a keyboard or scroll action to the focused browser, slide deck, or video player.

The required desktop MVP includes swipe left/right, open-palm scrolling, pinch zoom, fist play/pause, point detection, cooldown logic, and an on-screen feedback overlay. A browser extension is optional.

# 2. Final repository structure

The tree is deliberately small. backend is the app's processing logic; it is not a web server.

NeoHandNav/
|-- backend/
|   |-- __init__.py
|   |-- hand_tracker.py
|   |-- gesture_classifier.py
|   `-- action_mapper.py
|-- ui/
|   |-- __init__.py
|   `-- feedback_overlay.py
|-- docs/
|   |-- NCT-NEO-HandNav.docx
|   `-- NEO HandNav - Project Blueprint & Setup Guide .docx
|-- .env.example
|-- .gitignore
|-- main.py
|-- README.md
`-- requirements.txt

- backend/hand_tracker.py — team implements MediaPipe and returns 21 landmarks.

- backend/gesture_classifier.py — team implements gesture rules and cooldown/debounce.

- backend/action_mapper.py — team maps stable gestures to safe PyAutoGUI actions.

- ui/feedback_overlay.py — team builds the camera preview and status display.

- main.py — team connects the modules after each part works separately.

# 3. Technology to install

- Python 3.11 — the shared team version.

- MediaPipe — detects 21 hand landmarks.

- OpenCV — reads the webcam and draws the preview.

- PyAutoGUI — sends keyboard and scroll actions.

- python-dotenv — loads local settings from .env.

# 4. Setup on computer

- Install Git, Python 3.11, VS Code (or another editor), and confirm the webcam works.

- Clone the club repository and open a terminal inside NeoHandNav.

- Create and activate a virtual environment named .venv.

- Install requirements.txt.

- Copy .env.example to .env, then run main.py to verify the starter repository.

git clone https://github.com/rmit-nct/NeoHandNav.git
cd NeoHandNav
python -m venv .venv
.\.venv\Scripts\Activate.ps1
python -m pip install --upgrade pip
python -m pip install -r requirements.txt
Copy-Item .env.example .env
python main.py

macOS/Linux activation: source .venv/bin/activate. Copy the environment file with cp .env.example .env. The expected starter message is: NEO HandNav project setup is ready.

# 5. Environment file

The MVP does not currently need an API key. Each teammate keeps a private .env file for computer-specific settings; Git ignores it.

CAMERA_INDEX=0
MIN_HAND_DETECTION_CONFIDENCE=0.60
MIN_TRACKING_CONFIDENCE=0.60
GESTURE_COOLDOWN_MS=800
ACTIONS_ENABLED=false

Keep ACTIONS_ENABLED=false while developing. PyAutoGUI controls whichever application is focused.

# 6. Where we starts coding

- Build a basic camera preview in ui/feedback_overlay.py.

- Add MediaPipe tracking in backend/hand_tracker.py and display 21 landmarks.

- Add gestures and cooldown logic in backend/gesture_classifier.py.

- Add safe actions in backend/action_mapper.py while actions remain disabled by default.

- Connect the working parts in main.py and prepare the required demo evidence.

Do not add the optional browser extension until the desktop MVP works reliably. The repository does not include finished project code, tests, model downloads, or automation yet.

# 7. Sprint roadmap and tasks

This roadmap shows what comes next. Assign one owner and one teammate reviewer to each task before coding begins.

## Sprint 1: Foundation and camera (1-14 August 2026)

- Task: Confirm that all three teammates can clone, install, and run the starter repository.

- Task: Build the basic camera preview in ui/feedback_overlay.py.

- Task: Implement MediaPipe tracking in backend/hand_tracker.py.

- Task: Draw all 21 hand landmarks on the camera preview.

## Sprint 2: Gestures and actions (15-28 August 2026)

- Task: Recognize swipe, open palm, fist, pinch, and point gestures in backend/gesture_classifier.py.

- Task: Add cooldown/debounce logic so one held gesture does not trigger many actions.

- Task: Map stable gestures to safe keyboard, zoom, and scroll actions in backend/action_mapper.py.

## Sprint 3: Integration and demo (29 August-11 September 2026)

- Task: Connect the backend and UI modules in main.py.

- Task: Show the detected gesture and confidence in the feedback overlay.

- Task: Test every gesture with different people, lighting, and backgrounds.

- Task: Record the demo video or GIF and capture the required overlay screenshot.

## Final week: Submission (12-17 September 2026)

- Task: Fix important bugs and write down known limitations.

- Task: Complete the final README, contribution table, and OneDrive weekly-report link.

- Task: Add the demo media and verify the setup from a fresh clone.

- Task: Submit GitHub by 17 September and prepare for the 18-19 September demo.

Scope rule: the browser extension is optional. Start it only if the desktop MVP already works reliably; otherwise use the time for testing and demo preparation.

# 8. Team learning and submission reminders

- Everyone: Python basics, terminal commands, Git branches, commits, and pull requests.

- Tracking/gesture owner: OpenCV frames, MediaPipe landmarks, coordinates, and timing.

- Testing/docs owner: expected versus actual results, issue tracking, reports, and demo planning.

- Complete README.md with names, GitHub accounts, contributions, demo link, OneDrive reports, .env format, extra features, and known limitations before submission.

- Final GitHub submission: 17 September 2026. Final demo: 18–19 September 2026.

One rule: keep the first version small and understandable so every teammate can explain how it works.